ArthSetu

arth = wealth · setu = bridge

Full Technical Implementation Plan

FIN-O-HACK 2026 · ASSETS DTU · In collaboration with Paytm

Team ArthSetu — April 2026

| Module | Track | Core Function | Team Owner |
| --- | --- | --- | --- |
| Cash Flow Brain | Track 2 | Predict 30/60/90-day cash flow; trigger micro-credit | Team A |
| Compliance Autopilot | Track 2 | Auto-categorise invoices; prepare & file GST returns | Team B |
| B2B TrustScore | Track 2 | Build credit reputation from UPI & POS transaction history | Team C |
| Invoice Finance Bridge | Track 2 | Detect overdue invoices; route to lending; auto-repay | Team C |
| PayBot Commerce Agent | Track 1+2 | Intent-based agentic payments with 6-layer security | Team D |
| Shared Backend & Data Layer | Platform | APIs, DB, auth, audit log, mock rails | Team E |
| Integration & DevOps | Platform | CI/CD, module stitching, demo environment | Team E |

# Part 0 — Project Architecture Overview

ArthSetu is a five-module unified AI financial OS built for the Paytm ecosystem. Every module is independently buildable and testable, but shares a single backend data layer and API contract. Teams integrate through well-defined REST endpoints and a shared SQLite/in-memory database.

## 0.1 System Architecture Diagram (Text Form)

| Layer | Components |
| --- | --- |
| Frontend (React + Tailwind) | Priya's PayBot Chat UI · Ramesh's SMB Dashboard · GST Filing Screen · TrustScore Panel · Invoice Finance UI · Audit Log Viewer |
| AI / Agent Layer | Claude API (intent parsing, tool loop) · MCP Tool Definitions · A2A Payment Agent · Scope Enforcer · HITL Notification Logic |
| Backend API (Flask / Express) | /parse-intent · /transfer · /check-balance · /merchants · /gst-draft · /credit-offer · /trustscore · /cashflow · /invoices · /audit-log |
| Data Layer | SQLite (transactions, merchants, invoices, users) · In-memory wallet balances · Synthetic 180-day POS dataset · Hardcoded merchant JSON catalog |
| Integrations (Mocked) | Twilio WhatsApp Sandbox · GST Portal (UI only) · Paytm Lending API (hardcoded response) · Razorpay sandbox (post-hackathon) |

## 0.2 Team Allocation

| Team | Members (suggested) | Owns | Integrates With |
| --- | --- | --- | --- |
| Team A | 2 people | Cash Flow Brain (Module 1) | Team E backend; Team D for merchant POS data |
| Team B | 2 people | Compliance Autopilot (Module 2) | Team E backend; Team C for TrustScore updates |
| Team C | 2 people | B2B TrustScore + Invoice Finance Bridge (Modules 3 & 4) | Team E backend; Team B for GST compliance signals |
| Team D | 2-3 people | PayBot Commerce Agent (Module 5) | Team E backend; Claude API; all modules consume PayBot transactions |
| Team E | 2 people | Shared Backend, DB, DevOps, Integration | All teams — owns API contracts and final demo environment |

## 0.3 Integration Contract — Shared API Endpoints

All teams write against these endpoints. Team E implements them. Teams A–D can mock locally during development using the same JSON schema.

| Endpoint | Method | Owner | Called By | Returns |
| --- | --- | --- | --- | --- |
| /api/merchants | GET | Team E | Team D (PayBot) | JSON: merchant list with catalog |
| /api/parse-intent | POST | Team D | Team D (frontend) | JSON: structured intent + scoped token |
| /api/transfer | POST | Team E | Team D (Payment Agent) | JSON: tx_id, balance_after, status |
| /api/check-balance | GET | Team E | Team D | JSON: wallet_balance |
| /api/cashflow | GET | Team A | Frontend (Dashboard) | JSON: 30/60/90-day projections array |
| /api/gst-draft | GET | Team B | Frontend (GST screen) | JSON: GSTR-1 + GSTR-3B draft data |
| /api/gst-file | POST | Team B | Frontend (GST screen) | JSON: { status: "filed", ref_id } |
| /api/trustscore | GET | Team C | Frontend; Team C internally | JSON: score, factors, history |
| /api/invoices | GET | Team C | Frontend; Invoice Bridge | JSON: invoice list with status |
| /api/credit-offer | POST | Team C | Invoice Finance Bridge | JSON: offer_amount, terms |
| /api/audit-log | GET | Team E | Frontend; all modules | JSON: log entries array |
| /api/whatsapp-alert | POST | Team E | Teams A, C | JSON: { sent: true, sid } |

# Part 1 — Team A: Cash Flow Brain (Module 1)

Cash Flow Brain predicts 30/60/90-day cash flow for SMB merchants using synthetic historical POS data. It surfaces projections in the merchant dashboard and triggers WhatsApp alerts when stock reorder windows approach.

## 1.1 Deliverables

- /api/cashflow endpoint returning structured projection data

- Synthetic 180-day transaction dataset (Python script to generate)

- Cash flow prediction algorithm (moving average + seasonal adjustment)

- WhatsApp alert trigger logic for stock reorder windows

- React chart component consuming /api/cashflow (hand off to Team E for integration)

## 1.2 Data Model

| Field | Type | Description |
| --- | --- | --- |
| merchant_id | string | Unique merchant identifier (e.g., "ramesh_gurgaon_001") |
| date | ISO date string | Transaction date |
| daily_revenue | float | Total POS revenue for the day (INR) |
| transaction_count | integer | Number of transactions |
| category | string | Category: grocery, electronics, clothing, etc. |
| day_of_week | integer | 0=Monday, 6=Sunday (for seasonal patterns) |

## 1.3 Algorithm: Cash Flow Prediction

Step 1 — Generate Synthetic Data

Write generate_data.py. For each of 180 days, create a realistic daily revenue record. Apply weekday multipliers (Friday/Saturday peak at 1.3x, Sunday 0.9x), month-end spikes (+20% for last 3 days of month), and random noise (±15%).

| Variable | Value | Rationale |
| --- | --- | --- |
| Base daily revenue | Rs. 8,000 | Realistic for a Gurgaon general store |
| Friday/Saturday multiplier | 1.3x | Weekend foot traffic |
| Month-end multiplier | 1.2x (last 3 days) | Salary cycle effect |
| Random noise | ±15% | Natural variation |
| Dataset length | 180 days | Enough for meaningful moving average |

Step 2 — 30/60/90-Day Projection

Use a 14-day rolling average as the baseline. Apply the same seasonal multipliers forward. Return three projection buckets with confidence intervals (±10% for 30-day, ±18% for 60-day, ±25% for 90-day).

Python pseudocode for the core algorithm:

baseline = rolling_mean(history[-14:])  |  projected_30 = [baseline * seasonal_mult(d) for d in next_30_days]  |  return { p30: sum(projected_30), p60: ..., p90: ... }

Step 3 — Stock Reorder Alert Logic

After generating projections, check: if projected_inflow_next_7_days > current_estimated_stock_cost * 0.8, fire /api/whatsapp-alert with a templated message. This alert logic runs nightly (or on dashboard load for demo).

## 1.4 API Specification

| Property | Value |
| --- | --- |
| Endpoint | GET /api/cashflow?merchant_id={id} |
| Auth | merchant_id query param (no auth for prototype) |
| Response shape | { merchant_id, last_updated, projection: { p30: { amount, confidence }, p60: {...}, p90: {...} }, daily_history: [...] } |
| Error response | { error: "merchant not found" }, HTTP 404 |

## 1.5 Frontend Component (hand off to Team E)

- Use Recharts LineChart component

- X-axis: dates (historical + projected). Y-axis: daily revenue (INR)

- Solid line for historical, dashed line for projected with shaded confidence band

- Three toggle buttons: 30D / 60D / 90D view

- Alert banner at top if stock reorder window detected

## 1.6 WhatsApp Alert Message Template

"ArthSetu Alert: Based on last month's patterns, your stock reorder week starts in 3 days. Expected inflow this week: Rs.{amount}. You are clear to reorder."

Send via POST /api/whatsapp-alert → Team E calls Twilio WhatsApp Sandbox API.

## 1.7 Tech Stack (Team A)

| Component | Technology | Notes |
| --- | --- | --- |
| Data generation | Python (numpy, pandas) | generate_data.py → outputs data.json or SQLite |
| Prediction algorithm | Python (pandas rolling mean) | cashflow.py module |
| API endpoint | Flask Blueprint (cashflow_bp) | Register with Team E's main app.py |
| Chart component | React + Recharts | CashFlowChart.jsx → props: { data, merchant_id } |

# Part 2 — Team B: Compliance Autopilot (Module 2)

Compliance Autopilot reads transaction data and auto-generates GSTR-1 and GSTR-3B drafts. For the prototype, it reads from the shared SQLite transaction table, categorises entries using keyword rules (or Claude API), and presents a review-and-file UI.

## 2.1 Deliverables

- /api/gst-draft endpoint returning categorised transaction list + GST amounts

- /api/gst-file endpoint (mock success response)

- Auto-categorisation logic (keyword rules + optional Claude API fallback)

- GST Filing React screen (transaction review, flag/edit, one-tap file button)

- WhatsApp notification trigger: "Your GST return is ready. X transactions auto-categorised."

## 2.2 GST Data Model

| Field | Type | Description |
| --- | --- | --- |
| tx_id | string | Unique transaction ID from payment rail |
| merchant_id | string | Merchant this transaction belongs to |
| amount | float | Transaction amount (INR) |
| timestamp | ISO datetime | When transaction occurred |
| raw_description | string | UPI payment reference / invoice text / WhatsApp message |
| gst_category | string | Auto-assigned: B2C_LOCAL, B2C_INTERSTATE, B2B, EXEMPT |
| hsn_code | string | Auto-assigned HSN/SAC code (e.g., 1001 for wheat flour) |
| gst_rate | float | GST rate: 0, 0.05, 0.12, 0.18, 0.28 |
| cgst | float | Computed: amount * gst_rate / 2 |
| sgst | float | Computed: amount * gst_rate / 2 |
| review_flag | boolean | True if categorisation confidence < 0.8 |

## 2.3 Auto-Categorisation Algorithm

Primary: Keyword Rule Engine (Fast, No API Cost)

Build a rules dictionary: if raw_description contains "atta" or "flour" → HSN 1001, GST 5%. If "milk" → HSN 0401, GST 0%. If "electronics" or "mobile" → HSN 8517, GST 18%. Match against a list of 50–80 common SMB product keywords. If no match, set review_flag = True.

Fallback: Claude API Categorisation

For transactions with review_flag = True, batch-call Claude API with prompt: "Categorise this Indian GST transaction and return JSON: { hsn_code, gst_rate, category }. Transaction: {raw_description}". Parse response, update DB. This is an optional enhancement — base prototype works with keyword rules alone.

## 2.4 GSTR-1 Draft Structure

| GSTR-1 Table | What it Contains | How Populated |
| --- | --- | --- |
| Table 4 (B2B) | B2B invoices above Rs.2.5L with buyer GSTIN | Filter tx where gst_category=B2B and amount > 250000 |
| Table 5 (B2C Large) | B2C invoices above Rs.2.5L (interstate) | Filter tx where gst_category=B2C_INTERSTATE and amount > 250000 |
| Table 7 (B2C Small) | All other B2C transactions (aggregate) | Sum of all remaining B2C transactions by GST rate |
| Summary | Total taxable value, CGST, SGST, IGST | Computed aggregates from above tables |

## 2.5 API Specification

| Endpoint | Method | Request | Response |
| --- | --- | --- | --- |
| /api/gst-draft | GET | ?merchant_id={id}&quarter={Q1¦Q2¦Q3¦Q4}&year={YYYY} | { gstr1: { tables: [...] }, gstr3b: { summary: {...} }, flagged_count: N, total_count: N } |
| /api/gst-file | POST | { merchant_id, quarter, year, confirmed: true } | { status: "filed", ref_id: "GSTN-2026-Q1-XXXXXXXX", filed_at: ISO_datetime } |
| /api/gst-update-tx | PATCH | { tx_id, hsn_code, gst_rate, gst_category } | { status: "updated" } |

## 2.6 Frontend — GST Filing Screen

- Top banner: "Your GSTR-1 draft is ready. 847 transactions auto-categorised. 3 need review."

- Transactions table: columns tx_id, description, amount, HSN, GST rate, status (Auto / Flagged)

- Flagged rows highlighted in yellow. Click to edit HSN/rate inline.

- "File Now" button: calls /api/gst-file, shows success modal with GST reference ID

- Summary panel (right side): Total Taxable Value, Total CGST, Total SGST, Net Tax Liability

## 2.7 Integration with Other Modules

- Every new transaction written to the DB by Team E should have gst_category and hsn_code populated by Team B's categorisation function — call as a post-insert hook.

- After a transaction is categorised, POST to Team C's /api/trustscore-event to update the merchant's TrustScore.

# Part 3 — Team C: B2B TrustScore + Invoice Finance Bridge (Modules 3 & 4)

Team C owns two tightly coupled modules. The TrustScore is the credit reputation engine; the Invoice Finance Bridge uses TrustScore to decide when and how much credit to offer.

## 3.1 Deliverables — TrustScore (Module 3)

- /api/trustscore endpoint returning score, component breakdown, and history

- /api/trustscore-event endpoint for other modules to push score-affecting events

- Score computation engine (Python function)

- TrustScore panel in frontend dashboard

## 3.2 TrustScore Algorithm

TrustScore is a weighted composite of five behavioural signals, scored 0–100:

| Signal | Weight | How Measured | Score Range |
| --- | --- | --- | --- |
| On-time payment rate | 30% | Ratio of payments received on/before due date (from invoices table) | 0–30 |
| Payment consistency | 20% | Std deviation of inter-payment intervals. Lower = more consistent = higher score | 0–20 |
| Transaction volume trend | 20% | 90-day revenue trend: growing (+), flat (0), declining (-) | 0–20 |
| GST compliance | 20% | Has filed GST returns in last 2 quarters: Yes=20, Partial=10, No=0 | 0–20 |
| Return/dispute rate | 10% | 1 - (returns / total transactions). Lower returns = higher score | 0–10 |

Final score = sum of all components. Buckets: 0–40 = Low, 41–65 = Medium, 66–80 = Good, 81–100 = Excellent.

## 3.3 TrustScore API Specification

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/trustscore?merchant_id={id} | GET | Returns { score, bucket, components: { payment_rate, consistency, volume_trend, gst_compliance, return_rate }, history: [{ date, score }] } |
| /api/trustscore-event | POST | Body: { merchant_id, event_type, metadata }. event_type: PAYMENT_RECEIVED, GST_FILED, RETURN_RAISED, INVOICE_OVERDUE. Recomputes score and appends to history. |

## 3.4 Invoice Finance Bridge (Module 4)

Detection Logic

Run a nightly job (or on dashboard load for demo) that queries all invoices with status = "UNPAID" and due_date < today - 15 days. These are overdue invoices. For each, check the seller's TrustScore. If TrustScore >= 50, generate a credit offer.

| Field | Type | Description |
| --- | --- | --- |
| invoice_id | string | Unique invoice ID |
| seller_id | string | Merchant who is owed money |
| buyer_id | string | Business/person who owes money |
| amount | float | Invoice amount (INR) |
| due_date | ISO date | Payment due date |
| status | string | PENDING, PAID, OVERDUE, FINANCED |
| overdue_days | integer | Computed: today - due_date (when status=OVERDUE) |
| advance_amount | float | If financed: amount offered (typically 85-90% of invoice) |
| repaid | boolean | True when buyer finally pays and amount auto-deducted |

Credit Offer Computation

| TrustScore | Advance % | Max Advance (INR) |
| --- | --- | --- |
| 80–100 (Excellent) | 90% | Rs. 5,00,000 |
| 66–79 (Good) | 80% | Rs. 2,00,000 |
| 41–65 (Medium) | 70% | Rs. 75,000 |
| < 40 (Low) | No offer | — |

Repayment Logic (Mock)

When /api/transfer is called with buyer_id matching a financed invoice, the backend auto-deducts the advance from the incoming payment amount before crediting to seller. For prototype: on receiving any payment, check if seller has outstanding financed invoices. If yes, deduct and mark repaid = True.

## 3.5 Invoice Finance API Specification

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/invoices?merchant_id={id} | GET | Returns all invoices for merchant. Includes status, overdue_days, and advance_amount if offer generated. |
| /api/credit-offer | POST | { merchant_id, invoice_id }. Returns { offer_id, advance_amount, fee_rate, repayment_trigger: "buyer_payment", status: "pending_acceptance" } |
| /api/credit-accept | POST | { offer_id, merchant_id }. Mocked: disburses advance, updates invoice status to FINANCED, triggers WhatsApp confirmation to merchant. |

## 3.6 Frontend Components

- TrustScore Panel: Circular gauge (0–100), colour-coded by bucket. Below: breakdown bars for each of 5 components. History sparkline.

- Invoices Table: All invoices with status badges (PAID green, PENDING blue, OVERDUE red). Overdue rows show "Get Advance" button.

- Credit Offer Modal: Shows advance amount, fee, repayment terms. "Accept" button calls /api/credit-accept.

- Post-acceptance WhatsApp message: "Your advance of Rs.{amount} is on its way. Expected in 4 hours."

# Part 4 — Team D: PayBot Commerce Agent (Module 5)

PayBot is the consumer-facing agentic payment layer. A user types a natural language intent. Claude API parses it, generates a scoped delegation token, and an AI agent executes the purchase within defined constraints. This is the most technically complex module.

## 4.1 Deliverables

- Chat UI: natural language input → intent display → approval flow → receipt

- /api/parse-intent endpoint (calls Claude API, returns structured intent + scoped token)

- Scope Enforcer middleware (validates all Payment Agent actions against the token)

- HITL (Human-in-the-Loop) push notification / modal for transactions above Rs.200

- Payment Agent: executes /api/transfer after scope validation

- Audit log appender (every action logged to /api/audit-log)

- Merchant discovery via /api/merchants

## 4.2 The 6-Layer Security Architecture

| Layer | Name | Implementation Detail | Where Enforced |
| --- | --- | --- | --- |
| 1 | Scoped Delegation Tokens | On intent parse, generate a token JSON: { budget_cap, categories[], merchant_whitelist[], valid_until, tx_ids_used[] }. Sign with HMAC-SHA256. | Backend at token generation |
| 2 | Server-Side Scope Enforcement | Every /api/transfer call passes token_id. Scope Enforcer verifies: amount <= budget_remaining, category in token.categories, merchant in whitelist, time < valid_until. | Backend middleware (before payment rails) |
| 3 | Human-in-the-Loop (HITL) | If order_amount > HITL_THRESHOLD (Rs.200 default), return status: "pending_approval". Frontend shows modal. User taps Approve → /api/transfer-confirm. | Backend + Frontend |
| 4 | Tokenized Payments | Merchant API never receives user UPI PIN. Payment goes via wallet token. In prototype: in-memory balances, no real credentials. | Backend /api/transfer |
| 5 | Immutable Audit Trail | Every agent action (intent parsed, merchant searched, order prepared, payment sent, HITL triggered) appended to audit_log table with timestamp and token_id. | Backend post-hooks on every endpoint |
| 6 | Prompt Injection Prevention | Agent never reads raw merchant HTML. It only calls /api/merchants which returns structured JSON. User input and merchant data processed in separate Claude API calls. | Architecture decision (Team D) |

## 4.3 Intent Parsing — Claude API Integration

System Prompt for Intent Parser

You are an intent parser for a payment agent. Extract from the user's message: items (list), budget_cap (INR), categories (grocery/telecom/utility/food/etc.), time_validity_hours. Return ONLY valid JSON. No explanation. Format: { "items": [...], "budget_cap": N, "categories": [...], "time_validity_hours": N }

Token Generation (Python)

After parsing intent, generate scoped token:

token = { "token_id": uuid4(), "budget_cap": parsed["budget_cap"], "budget_spent": 0, "categories": parsed["categories"], "valid_until": now + timedelta(hours=parsed["time_validity_hours"]), "merchant_whitelist": get_registered_merchants(), "status": "active" }  →  store in DB, return to frontend

## 4.4 Agent Tool Loop (MCP-Style)

The PayBot Agent uses a tool-calling loop with Claude API. Define these tools in the system prompt:

| Tool Name | Description | Parameters | Returns |
| --- | --- | --- | --- |
| search_merchants | Find merchants selling specific items | { items: string[] } | merchants[] with catalog and prices |
| prepare_order | Build order from merchant catalog | { merchant_id, items: [{name, qty}] } | { order_id, total, line_items[] } |
| check_balance | Get user's wallet balance | {} | { balance: N } |
| request_payment | Initiate payment (triggers HITL if above threshold) | { order_id, merchant_id, amount, token_id } | { status: pending_approval ¦ approved ¦ rejected } |
| confirm_payment | Execute payment after HITL approval | { order_id, token_id } | { tx_id, receipt } |

Agent Loop Pseudocode

1. Parse intent → generate token  |  2. Call Claude API with tools, pass intent + token  |  3. Claude returns tool_use: search_merchants({items})  |  4. Execute search, return results  |  5. Claude returns tool_use: prepare_order({merchant, items})  |  6. Execute order prep  |  7. Claude returns tool_use: request_payment({...})  |  8. Scope Enforcer validates  |  9a. If amount > HITL → return pending, show modal  |  9b. If < HITL → auto-execute  |  10. Return receipt + audit log

## 4.5 A2A Payment Agent (Isolated Security Boundary)

For the prototype, implement A2A as a separate Python module (payment_agent.py) that only accepts requests from the Orchestrator Agent with a valid token_id. It has no access to user credentials and can only call /api/transfer. This simulates the security isolation of a real A2A boundary.

## 4.6 Frontend — PayBot Chat UI

| Screen / Component | Description |
| --- | --- |
| Chat Input | Full-width text input at bottom. Placeholder: "Tell me what you need..." Submit on Enter or button. |
| Intent Card | After parsing: shows Items ¦ Budget Cap ¦ Categories ¦ Validity. "Looks right?" confirmation button. |
| Token Badge | Small badge showing: Token Active ¦ Budget: Rs.{cap} ¦ Expires: {time}. Visible during agent execution. |
| Agent Steps Feed | Live log of agent actions: "Searching merchants... Found Ramesh General Store... Building order... Total: Rs.213..." |
| HITL Approval Modal | Triggered when order > Rs.200. Shows order summary. "Approve" and "Cancel" buttons. 30-second auto-cancel timer. |
| Receipt Screen | After payment: "2 tasks completed. Rs.452 spent." Itemised receipt. "View Audit Log" button. |
| Audit Log Panel | Table of all agent actions. Columns: timestamp, action, amount, token_id, status. |

## 4.7 Scope Enforcer — Python Middleware

Implement as a Flask before_request hook on /api/transfer and /api/transfer-confirm routes:

def scope_enforcer(token_id, amount, category, merchant_id):  →  token = db.get_token(token_id)  →  assert token.status == "active"  →  assert datetime.now() < token.valid_until  →  assert (token.budget_spent + amount) <= token.budget_cap  →  assert category in token.categories  →  assert merchant_id in token.merchant_whitelist  →  (if all pass) return True  →  (else) return 403 "Scope violation"

# Part 5 — Team E: Shared Backend, Data Layer & DevOps

Team E owns the foundation that all other teams build on. They set up the project repo, implement the core API server, database, mock payment rails, Twilio integration, and the final demo environment. They also manage integration of all modules.

## 5.1 Deliverables

- Project repo structure + README + local dev setup script

- Flask (or Express) main application with Blueprint/Router registration for all modules

- SQLite database schema and seed script

- In-memory wallet + /api/transfer + /api/check-balance (mock payment rails)

- Twilio WhatsApp Sandbox integration (/api/whatsapp-alert)

- /api/audit-log endpoint

- Hardcoded merchant catalog JSON (/api/merchants)

- Environment variable configuration (.env template)

- Final demo environment (localhost run script + test data)

## 5.2 Repository Structure

arthsetu/  |  ├── backend/  |  │   ├── app.py               (main Flask app, registers blueprints)  |  │   ├── db.py                (SQLite init, connection helper)  |  │   ├── models.py            (data classes)  |  │   ├── wallet.py            (in-memory balances + transfer)  |  │   ├── audit.py             (audit log appender)  |  │   ├── whatsapp.py          (Twilio integration)  |  │   ├── data/                (seed data, merchant catalog JSON, synthetic POS data)  |  │   └── modules/  |  │       ├── cashflow.py      (Team A - Blueprint)  |  │       ├── compliance.py    (Team B - Blueprint)  |  │       ├── trustscore.py   (Team C - Blueprint)  |  │       ├── invoice.py       (Team C - Blueprint)  |  │       └── paybot.py       (Team D - Blueprint)  |  ├── frontend/  |  │   ├── src/  |  │   │   ├── App.jsx  |  │   │   ├── pages/  |  │   │   │   ├── ConsumerView.jsx    (PayBot Chat)  |  │   │   │   └── MerchantDashboard.jsx  |  │   │   └── components/  |  │   │       ├── CashFlowChart.jsx   (Team A)  |  │   │       ├── GSTFilingScreen.jsx  (Team B)  |  │   │       ├── TrustScorePanel.jsx  (Team C)  |  │   │       ├── InvoiceTable.jsx    (Team C)  |  │   │       ├── PayBotChat.jsx      (Team D)  |  │   │       └── AuditLog.jsx        (Team E)  |  ├── .env.example  |  ├── requirements.txt  |  └── README.md

## 5.3 SQLite Database Schema

| Table | Key Columns |
| --- | --- |
| merchants | merchant_id (PK), name, category, location, is_agent_addressable, paytm_pos_id |
| products | product_id (PK), merchant_id (FK), name, price, hsn_code, gst_rate, stock_qty |
| users | user_id (PK), name, phone, wallet_balance |
| transactions | tx_id (PK), merchant_id, user_id, amount, timestamp, gst_category, hsn_code, status |
| invoices | invoice_id (PK), seller_id, buyer_id, amount, due_date, status, advance_amount, repaid |
| tokens | token_id (PK), user_id, budget_cap, budget_spent, categories (JSON), valid_until, status |
| audit_log | log_id (PK), timestamp, actor_type, action, entity_id, amount, token_id, outcome |
| trustscore_history | record_id (PK), merchant_id, score, components (JSON), computed_at |

## 5.4 Mock Payment Rails

In-Memory Wallet (wallet.py)

Maintain a Python dictionary: wallets = { user_id: balance }. Seed with demo users (Priya: Rs.2000, etc.). /api/transfer: debit sender, credit receiver, write to transactions table, append to audit log. /api/check-balance: return wallets[user_id].

Important: After every transfer, call Team B's post-categorisation hook and Team C's trustscore-event hook.

## 5.5 Merchant Catalog JSON

File: backend/data/merchants.json. Include 6–8 realistic merchants:

| Merchant | Category | Sample Products | is_agent_addressable |
| --- | --- | --- | --- |
| Ramesh General Store | grocery | Atta Rs.145/2kg, Milk Rs.68/L, Rice Rs.95/kg | true |
| Sharma Electronics | electronics | USB Cable Rs.299, Earphones Rs.599 | true |
| Singh Pharmacy | health | Paracetamol Rs.15, Vitamin C Rs.120 | true |
| Patel Mobile Recharge | telecom | Jio Rs.239, Airtel Rs.299, Vi Rs.179 | true |
| Gupta Clothing Store | clothing | T-Shirt Rs.350, Jeans Rs.899 | true |
| Kumar Sweet Shop | food | Barfi 500g Rs.280, Ladoo 500g Rs.320 | true |

## 5.6 Twilio WhatsApp Integration

POST /api/whatsapp-alert. Body: { phone, message }. Uses Twilio Python SDK. Requires TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_WHATSAPP_FROM in .env. For demo: pre-register demo phone number in Twilio sandbox (takes 20 minutes). The "from" number is the Twilio sandbox number. Returns { sent: true, sid }.

## 5.7 Integration Sequence — Demo Run Order

| Step | Action | What It Shows |
| --- | --- | --- |
| 1 | Open Merchant Dashboard (Ramesh) | Cash flow chart + TrustScore visible on load |
| 2 | WhatsApp alert triggers (Team A) | Real WhatsApp message arrives on demo phone |
| 3 | Consumer opens PayBot (Priya) | Chat interface with input field |
| 4 | Types intent: "Order 2kg atta, 1L milk, recharge Jio Rs.239 — under Rs.600" | Intent card appears with parsed items + token badge |
| 5 | Agent searches merchants | Live feed: "Searching... Found Ramesh General Store: Rs.213" |
| 6 | HITL modal appears for Rs.213 grocery order | Security layer demonstrated |
| 7 | Priya taps Approve | Payment executes. Jio recharge auto-executes (below threshold). |
| 8 | Receipt shown. Switch to Ramesh's dashboard. | Rs.213 now visible in Ramesh's transactions |
| 9 | GST Filing screen (Team B) | "847 transactions categorised. 3 flagged." Review and File. |
| 10 | Invoice Finance (Team C) | Show overdue invoice. Click "Get Advance". Accept offer. |
| 11 | Audit Log (Team E) | Show complete log of all steps from PayBot session |

# Part 6 — Environment Setup & Configuration

## 6.1 Prerequisites

- Python 3.10+ with pip

- Node.js 18+ with npm

- Git (all teams use same repo, feature branches)

- Claude API key (get from console.anthropic.com — free tier works for prototype)

- Twilio account (free trial, WhatsApp sandbox — 20-minute setup)

## 6.2 .env Template

ANTHROPIC_API_KEY=sk-ant-...  |  TWILIO_ACCOUNT_SID=AC...  |  TWILIO_AUTH_TOKEN=...  |  TWILIO_WHATSAPP_FROM=whatsapp:+14155238886  |  DEMO_PHONE=whatsapp:+91XXXXXXXXXX  |  HITL_THRESHOLD=200  |  DATABASE_URL=sqlite:///arthsetu.db  |  FLASK_ENV=development  |  FLASK_PORT=5000  |  REACT_APP_API_URL=http://localhost:5000

## 6.3 Quick Start Commands

| Command | What It Does |
| --- | --- |
| git clone {repo} && cd arthsetu | Clone repo |
| cp .env.example .env && fill in keys | Configure environment |
| pip install -r requirements.txt | Install Python dependencies: flask flask-cors anthropic twilio pandas numpy |
| cd backend && python db.py | Initialise SQLite DB + seed demo data |
| python generate_data.py | Generate 180-day synthetic POS dataset |
| python app.py | Start Flask backend on port 5000 |
| cd ../frontend && npm install | Install React dependencies |
| npm start | Start React dev server on port 3000 |

## 6.4 Branch Strategy

| Branch | Owner | Purpose |
| --- | --- | --- |
| main | Team E | Production-ready code only. Merge via PR. |
| dev | Team E | Integration branch. All features merge here first. |
| feature/cashflow | Team A | Cash Flow Brain development |
| feature/compliance | Team B | Compliance Autopilot development |
| feature/trustscore | Team C | TrustScore + Invoice Finance development |
| feature/paybot | Team D | PayBot Agent development |

# Part 7 — Hackathon Timeline & Milestones

| Phase | Duration | Teams | Deliverable |
| --- | --- | --- | --- |
| Phase 1: Foundation | Hours 0–4 | All (led by Team E) | Repo created. .env configured. DB schema running. All teams can run backend locally. Merchant JSON seeded. |
| Phase 2: Module Development | Hours 4–16 | A, B, C, D parallel | Each team implements their module independently against the agreed API contract. Test with local mocks. |
| Phase 3: Integration | Hours 16–20 | All teams + Team E leads | All Flask Blueprints registered in main app.py. Frontend routes wired. End-to-end demo flow tested. |
| Phase 4: Polish & Demo Prep | Hours 20–24 | All teams | Fix integration bugs. Seed realistic demo data. Rehearse 5-minute demo. Record backup video. |

## 7.1 Integration Checkpoints

- Hour 4: Team E posts API contract to group chat. All teams start coding against it.

- Hour 10: All teams POST a working /api/{module} endpoint (even if returning hardcoded data).

- Hour 16: Team E pulls all branches into dev. Runs full demo flow once.

- Hour 20: Demo rehearsal. Identify and fix blocking issues only.

- Hour 22: Final merge to main. Freeze code.

## 7.2 Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Claude API rate limits hit during demo | Medium | Cache intent parse responses. Have pre-parsed demo intents ready as fallback. |
| Twilio WhatsApp sandbox not approved in time | Low | Apply immediately (Hour 0). Fallback: show simulated notification in UI. |
| Module integration breaks other modules | Medium | Team E owns integration branch. API contracts agreed at Hour 4. No schema changes after Hour 12. |
| SQLite concurrency issues | Low | Add connection pooling (use_reloader=False in Flask dev). Or switch to in-memory dict for prototype. |
| Claude API intent parsing returns unexpected JSON | Medium | Add try/catch around JSON parse. Return fallback structured intent on failure. |

# Part 8 — Post-Hackathon Roadmap

The prototype uses mock rails. This roadmap shows the step-by-step path to production with no steps skipped.

| Stage | Timeline | Key Actions | Regulatory Status |
| --- | --- | --- | --- |
| Stage 1: Mock Money (Prototype) | Hackathon (now) | In-memory wallets. No regulation. Full agent logic. Scope enforcer active. | N/A |
| Stage 2: Sandbox APIs | 1–2 weeks post-hackathon | Replace /api/transfer with Razorpay or Cashfree sandbox. Real API structure, fake money. Agent code unchanged — only tool implementation swapped. | No regulation (sandbox) |
| Stage 3: Real UPI via Partner | 1–3 months | Integrate Setu (by Pine Labs) APIs for real UPI. NACH mandates for auto-deduction. Small real transactions under partner licence. | Regulated via Setu/Pine Labs RBI licence |
| Stage 4: Lending Integration | 3–6 months | Connect TrustScore to Paytm lending arm underwriting. Invoice financing goes live under NBFC partner licence. | RBI NBFC framework |
| Stage 5: Full Licensing | 12–18 months | Apply for Payment Aggregator licence from RBI (if operating independently). Or continue under partner licence structure at scale. | RBI PA licence |

## 8.1 The Compound Flywheel (Why This Scales)

Each module strengthens every other module. Every PayBot transaction auto-reconciles into GST filing (Compliance Autopilot). GST compliance data strengthens B2B TrustScore. Better TrustScore unlocks larger Invoice Finance credit limits. Better credit availability means merchants stock more inventory. Richer catalogs mean PayBot discovers merchants more often. More PayBot transactions generate more Cash Flow prediction data. Better predictions improve credit underwriting accuracy. The loop continues — compounding over every transaction, every quarter.

ArthSetu — Building the bridge between India's informal economy and its financial future.

FIN-O-HACK 2026 · ASSETS DTU · In collaboration with Paytm